Cloud Computing Spring 2026
Standard Project Idea Proposal Template
and Supervisor Scoring Checklist

Use this document in two stages: students fill in Part I, then supervisors review Part II against the same submission.

| Who uses it | Students complete Part I before idea approval. Supervisors complete Part II after reviewing the proposal. |
| --- | --- |
| Submission rule | Ideas should be approved only when the problem is clear, the scope is realistic, the course mapping is genuine, the evaluation plan is measurable, and the team can demonstrate a working end-to-end deliverable. |

# Part I — Student Project Idea Proposal Template

Students should submit all fields below in the same order. If a field does not apply, write “Not Applicable” and justify briefly.

| Team name / ID |  |
| --- | --- |
| Team type | Mixed |
| Course mapping | Cloud + Software Engineering 2 + Network Security |
| Proposed project title | Smart Clinic and Appointment Management System |
| Team members and IDs |  |

| Number | Name | ID | Department |
| --- | --- | --- | --- |
| 1 | رانيا احمد سليمان ابراهيم | 20230200 | CS |
| 2 | اميرة حسن علي محمد | 20230094 | CS |
| 3 | ايه الله اشرف احمد متولي | 20230118 | CS |
| 4 | مختار احمد مختار شعبان | 20230531 | CS |
| 5 | روان خالد فاروق حسن | 20230214 | AI |
| 6 | بهاء الدين طارق نصر الدين | 20220115 | AI |
| 7 | ريم اشرف احمد محمد | 20220170 | AI |

## 1. Problem statement and target users

What problem are you solving?

Who are the target users or stakeholders?

Why is this problem worth solving in this semester project?

Team response: The project aims to solve the problem of inefficient clinic management, including manual appointment booking, disorganized patient records, and lack of coordination between doctors and patients. Target users include clinic administrators, doctors, and patients. This problem is worth solving because many small and medium clinics still rely on manual systems, which leads to delays, errors, and poor patient experience. The system will improve efficiency, organization, and accessibility.

## 2. Project summary in plain language

Describe the idea in 4–6 clear sentences without buzzwords.

State what the system will do from the user’s point of view.

Team response: The system is a clinic management platform that helps staff manage patients, doctors, and appointments. Users can register patients, schedule appointments, and view doctor availability. Doctors can access patient visit summaries and update records after each visit. The system also sends notifications for upcoming appointments. Overall, it improves organization, reduces errors, and saves time in clinic operations.

## 3. Core features or modules

List the planned modules or subsystems.

For software-heavy teams, show at least four meaningful functional modules.

Mark which modules are essential for the minimum viable version.

Team response: - User Management and Authentication (MVP) - Patient Records Management (MVP) - Doctor Scheduling System (MVP) - Appointment Booking and Management (MVP) - Notification System (Optional) - Reports and Analytics Dashboard (Optional)

## 4. Course mapping and academic contribution

State which course(s) the project maps to.

Explain what each course contributes to the project.

For mixed teams, clearly separate the CS layer, AI/algorithm layer, and cloud layer.

Team response: Software Engineering 2: - System design (UML, architecture) - Requirements analysis and implementation Cloud Computing: - Deploying the system on cloud (AWS / Azure) - Using cloud database and hosting Network Security: - Secure API authentication (JWT) - Data protection and access control

## 5. Technical approach and stack

List the main technologies, frameworks, languages, libraries, and databases.

State whether the solution is monolithic, modular, or microservices-based.

Identify which parts will be implemented in Spring Boot, Python, or other tools.

Team response: Frontend: Angular Backend: Spring Boot Database: MySQL Authentication: JWT Architecture: Modular (can be extended to microservices) The backend will handle APIs, authentication, and business logic.

## 6. Data, inputs, or test scenarios

Identify the dataset, input source, simulated scenarios, or sample cases you will use.

State how you will obtain or prepare them.

Note any data limitations, privacy concerns, or access restrictions.

Team response: Data will be simulated (dummy data for patients, doctors, appointments). Inputs include: - Patient details - Appointment booking requests - Doctor schedules Privacy will be maintained by securing access to patient data.

## 7. AI / model / algorithm plan (complete if applicable)

State the baseline model or baseline algorithm.

State the intended improvement, optimization, or experimental comparison.

For NLU-like ideas: identify the base model, LoRA plan, and structured output format.

For EA-like ideas: define representation, fitness function, operators, and experiment settings.

Team response: Not applicable

8. Cloud and deployment plan

State how the project will use cloud resources.

Identify deployment targets, storage needs, monitoring/logging needs, and security considerations.

Explain why the cloud contribution is meaningful, not decorative.

Team response: The system will be deployed on cloud platforms like AWS or Azure. We will use: - Cloud hosting for backend - Cloud database - Basic monitoring and logging Security will include authentication and secure APIs.

## 9. Evaluation plan

List the success criteria and metrics.

Include both functional metrics and technical/model metrics where relevant.

State what you will compare against: baseline, ablation, heuristic, or previous version.

Team response: Success will be measured by: - Successful booking and management of appointments - System response time - Correct role-based access Comparison will be against manual clinic management systems.

## 10. Scope control and minimum viable version

State the minimum viable version that must work by the final demo.

List optional stretch features separately.

State what you will cut first if time becomes tight.

Team response: MVP includes: - Authentication - Appointment system - Patient records - Doctor schedules Optional features: - Notifications - Reports dashboard If time is limited, notifications will be removed first.

## 11. Team role split

List each team member’s main responsibility.

Show how the workload is divided fairly.

Identify integration points between members or subteams.

Team response: Member 1: Backend development (Spring Boot APIs + business logic + integration) Member 2: Frontend development (Angular UI + dashboards + API integration) Member 3: Database design + security (MySQL + authentication + RBAC) Member 4: Cloud deployment (AWS hosting + deployment + monitoring) Member 5: Scheduling logic (appointment slot suggestion + conflict handling) Member 6: Testing (system testing + scheduling simulation + bug reporting) Member 7: Documentation (SRS + UML diagrams + final report + presentation support) Member 1 (Backend Developer) will act as the Integration Lead, responsible for integrating frontend, backend, database, cloud deployment, and scheduling module into a unified system.

## 12. Demo scenario

Describe the exact end-to-end demo flow in 5–10 steps.

State what input the examiner will provide, what the system will do, and what output will be shown.

Team response: 1. User logs in as a patient 2. Patient books an appointment 3. Doctor logs in and views schedule 4. Doctor adds visit summary 5. Admin views patient records 6. System shows updated data The system demonstrates full workflow from booking to visit completion.

## 13. Risks, ethics, and constraints

List the top risks: data risk, integration risk, compute cost, timeline risk, or dependency risk.

State how you will reduce each risk.

Note any ethical, legal, privacy, or safety concerns.

Team response: Risks: - Integration issues → solved by early testing - Time constraints → solved by MVP focus Ethical concerns: - Patient data privacy → secured using authentication Constraints: - Limited time and resources

## Student submission package checklist

[ ] Completed Part I in full

[ ] Proposed project title and clear problem statement

[ ] Course mapping explained

[ ] Dataset / input source identified

[ ] Evaluation plan with metrics

[ ] MVP scope clearly stated

[ ] Team role split included

[ ] Demo scenario included

# Part II — Supervisor Scoring Checklist

Use the gate checklist first. Then complete the scoring rubric and final decision block.

## A. Approval gate checklist

| Approval condition | Yes | No | Notes / conditions |
| --- | --- | --- | --- |
| Problem is clearly defined and user value is understandable. | [ ] | [ ] |  |
| Scope is realistic for the timeline and team size. | [ ] | [ ] |  |
| Project has enough technical depth for the team type. | [ ] | [ ] |  |
| Inputs / dataset / scenarios are available and usable. | [ ] | [ ] |  |
| Evaluation metrics and comparison plan are clear. | [ ] | [ ] |  |
| Work can be divided fairly across team members. | [ ] | [ ] |  |
| The project supports a stable end-to-end demo. | [ ] | [ ] |  |
| Course mapping is natural and academically defensible. | [ ] | [ ] |  |
| Documentation requirements can be satisfied. | [ ] | [ ] |  |
| The proposal avoids obvious ethical, legal, or privacy problems. | [ ] | [ ] |  |
| Cloud contribution is meaningful and not merely decorative. | [ ] | [ ] |  |
| The team has a clear minimum viable version and fallback plan. | [ ] | [ ] |  |

## B. Suggested scoring rubric (100 marks)

| Criterion | Weight | Score | Supervisor notes |
| --- | --- | --- | --- |
| Problem definition and scope | 10 |  |  |
| Technical depth and course alignment | 15 |  |  |
| System or model design quality | 15 |  |  |
| Data / inputs / preprocessing quality | 10 |  |  |
| Evaluation plan and measurable success criteria | 10 |  |  |
| Feasibility and timeline realism | 10 |  |  |
| Team role distribution and fairness | 10 |  |  |
| Cloud architecture / deployment relevance | 10 |  |  |
| Documentation readiness | 5 |  |  |
| Demo readiness | 5 |  |  |

## C. Team-type checks

| CS-only teams | Must include a real software system with backend logic, APIs, persistence, modular architecture, Dockerization, and meaningful workflows. Reject ideas that are only a basic CRUD app or only a wrapper around external AI APIs. |
| --- | --- |
| AI-only teams | Must include a defined modeling or optimization problem, a baseline, measurable evaluation, experiments, and analysis. Reject ideas that are only prompt engineering, only a UI around a ready-made model, or only a literature survey. |
| Mixed teams | Must show three visible layers: product/system layer, AI or algorithm layer, and cloud/deployment layer. Reject ideas where one layer is only cosmetic or where the work split is clearly unbalanced. |
| Supervisor note | If the core idea is promising but too broad, use “Approve with conditions” and require a narrower MVP, clearer data plan, or simpler integration scope. |

## D. Final decision

| Decision | [ ] Approve [ ] Approve with conditions [ ] Revise and resubmit [ ] Reject |
| --- | --- |
| Required conditions |  |
| Most important scope correction |  |
| Supervisor comments |  |
| Supervisor name / signature / date |  |